TKC Timetable Platform

How to Build This App

Simple Instructions — Start to Finish

LB42 Ltd (trading as Kion Technology)

Michael Barlow, Digital Consultant

March 2026

# Before You Start

You need six things installed on your computer. All are free. Install them in this order.

- Node.js 18 or higher — download from nodejs.org (choose LTS version). This also installs npm.

- Git — download from git-scm.com. Mac users may already have it (type git --version to check). Windows users must install this explicitly.

- Docker Desktop — download from docker.com/products/docker-desktop. This runs the local database. Open it after installing and leave it running.

- Supabase CLI — open your terminal and run: npm install -g supabase

- Claude Code — Mac/Linux: curl -fsSL https://claude.ai/install.sh | sh — Windows: irm https://claude.ai/install.ps1 | iex

- A Claude Pro subscription ($20/month) — the free plan does not include Claude Code.

Verify everything works:

node --version

git --version

docker --version

npx supabase --version

claude --version

All five commands should print a version number. If any fails, fix it before continuing.

# Step 1: Authenticate Claude Code

Run this once. Claude Code remembers your login.

claude

A browser window opens. Log in with your Anthropic account. Approve the connection. Return to the terminal.

# Step 2: Create Your Project Folder

mkdir tkc-timetable

cd tkc-timetable

Download the CLAUDE.md file and all phase brief files from your document set. Place them like this:

tkc-timetable/

├── CLAUDE.md

└── docs/

└── phases/

├── phase-0-repo-deploy.md

├── phase-1-foundation.md

├── phase-2-schema-auth.md

└── ... (all 11 phase files)

Important: The CLAUDE.md file must be in the root of the folder, not inside docs/. Claude Code reads it automatically from the root.

# Step 3: Build Phase by Phase

This is the core process. You repeat the same steps for every phase. Each phase takes between 30 minutes and a few hours depending on complexity.

The Process (same for every phase):

- Start Claude Code from your project folder:

cd tkc-timetable

claude

- Tell Claude Code to read the phase brief:

Read docs/phases/phase-X-name.md and build everything in it.

Follow the CLAUDE.md conventions.

Do not build anything from later phases.

- Claude Code will propose a plan. Review it. If it looks right, tell it to proceed. If something is wrong, correct it before it starts.

- Claude Code builds the code. It will ask for your approval before creating or modifying files. Review each change and approve.

- When Claude Code finishes, run the test commands listed at the bottom of the phase brief. These verify everything works.

- If tests pass, commit your work:

git add .

git commit -m "feat: complete phase X"

git push

- Move to the next phase. Repeat from step 1.

# Step 4: The Build Order

Build in this exact order. Do not skip phases.

| # | Phase | What You Say to Claude Code | Time |
| --- | --- | --- | --- |
| 0 | Repo + Deploy | "Read docs/phases/phase-0-repo-deploy.md and set up the GitHub repo and Netlify deployment." | 30 min |
| 1 | Foundation | "Read docs/phases/phase-1-foundation.md and scaffold the project." | 1–2 hrs |
| 2 | Schema + Auth | "Read docs/phases/phase-2-schema-auth.md and build the database and auth." | 2–3 hrs |
| 3 | Admin CRUD | "Read docs/phases/phase-3-admin-crud.md and build the admin timetable builder." | 3–5 hrs |
| 4 | Public Timetable | "Read docs/phases/phase-4-public-timetable.md and build the public timetable page." | 2–3 hrs |
| 5 | Email | "Read docs/phases/phase-5-email-notifications.md and add email notifications." | 1–2 hrs |
| 6 | Multi-Org | "Read docs/phases/phase-6-multi-org-templates.md and add multi-org and templates." | 3–5 hrs |
| 7a | PWA + Push | "Read docs/phases/phase-7a-pwa-push-drivers.md and build the PWA and push alerts." | 3–4 hrs |
| 7b | AI Extraction | "Read docs/phases/phase-7b-ai-extraction.md and build the timetable extraction." | 3–4 hrs |
| 7c | Paid Alerts | "Read docs/phases/phase-7c-paid-alerts-stripe.md and add SMS, WhatsApp and Stripe." | 3–5 hrs |
| 7d | Community | "Read docs/phases/phase-7d-community-updates.md and build community sharing and updates." | 2–3 hrs |

Note: After Phase 4 you have a working product you can use at real events. Phases 5–6 add operational features. Phase 7 adds the consumer layer and revenue.

# Step 5: When Things Go Wrong

They will. Here is what to do.

## Error message appears

Copy and paste the entire error message into Claude Code. It reads errors well and usually fixes them.

I got this error: [paste error here]. Fix it.

## Claude Code is going in circles

If it keeps trying the same fix and failing:

Stop. Explain what's going wrong and propose a different approach.

Or revert and start the task fresh:

Revert the last change. Try a simpler solution.

## Context window filling up

Long sessions use up Claude Code’s memory. When it starts forgetting things or making mistakes:

- Commit your work first: git add . && git commit -m "wip: save progress"

- Then run /compact to compress the history

- Or run /clear to start a completely fresh session (Claude re-reads CLAUDE.md)

## Something is completely broken

If you committed before it broke, revert:

git checkout -- .

This undoes all uncommitted changes and puts you back to the last commit.

## Build fails

npm run build failed. Here is the output: [paste]. Fix all errors.

## Tests from the phase brief fail

The acceptance criteria says [X] but [Y] is happening instead. Fix it.

# Step 6: Useful Commands Reference

| What You Want | Command |
| --- | --- |
| Start the app locally | npm run dev |
| Check for TypeScript errors | npm run typecheck |
| Check for lint errors | npm run lint |
| Build the app (production) | npm run build |
| Start local database | npx supabase start |
| Reset database (re-run migrations) | npx supabase db reset |
| View database in browser | Visit localhost:54323 (Supabase Studio) |
| Regenerate TypeScript types from DB | npx supabase gen types typescript --local > src/lib/types/database.ts |
| Create a new database migration | npx supabase migration new name_here |
| Commit your work | git add . && git commit -m "message" |
| Push to GitHub | git push |
| Start Claude Code | claude |
| Compress Claude Code history | /compact |
| Start fresh Claude Code session | /clear |
| Ask Claude Code to plan first | /plan |

# Step 7: External Accounts You Need (When You Need Them)

You do not need all of these on day one. Create them when the relevant phase requires them.

| Account | When Needed | Sign Up | Cost |
| --- | --- | --- | --- |
| GitHub | Phase 0 | github.com | Free |
| Netlify | Phase 0 | netlify.com | Free tier |
| Supabase (cloud) | When deploying to production | supabase.com | Free tier, then $25/month |
| Resend | Phase 5 | resend.com | Free tier |
| Anthropic API | Phase 7b | console.anthropic.com | Pay per use (~$0.01–$0.03/extraction) |
| Twilio | Phase 7c | twilio.com | Pay per use (~$0.04/SMS) |
| Stripe | Phase 7c | stripe.com | 2.9% + 30p per transaction |

# Step 8: Know When You Have Hit a Milestone

| After Phase | What You Have | Can You Use It at an Event? |
| --- | --- | --- |
| 0 | Empty repo deploying to Netlify. | No |
| 1 | Scaffolded project with placeholder pages. | No |
| 2 | Database, auth and seed data. | No |
| 3 | Admin can create and publish timetables. | Almost — needs public page |
| 4 | Public timetable page works on mobile. | YES — use it at a real event |
| 5 | Email alerts on publish. | Yes |
| 6 | Multi-org, templates, white-label. | Yes (B2B ready) |
| 7a | PWA with push alerts for drivers. | Yes (consumer beta) |
| 7b | Upload PDF/photo → timetable. | Yes (full consumer tool) |
| 7c | SMS/WhatsApp + Stripe payments. | Yes (monetisation live) |
| 7d | Community sharing + update alerts. | Yes (full platform) |

Done: Phase 4 is your first usable product. Get there as fast as possible. Everything after that is building the business.

# Summary: The Entire Process in 30 Seconds

- Install Node.js, Git, Docker, Supabase CLI and Claude Code.

- Create a folder. Put CLAUDE.md in the root and phase briefs in docs/phases/.

- Open Claude Code in the folder.

- Tell it to read a phase brief and build it.

- Review what it builds. Approve or correct.

- Run the test commands from the brief.

- Commit. Push.

- Repeat for the next phase.

That is it. Eleven phases. One at a time. Each one builds on the last. By Phase 4 you have a working product. By Phase 7c you have revenue.

Prepared by LB42 Ltd (trading as Kion Technology). Michael Barlow, Digital Consultant. March 2026.