TKC Timetable Platform

Go-To-Market Plan

Product Roadmap and Market Execution

LB42 Ltd (trading as Kion Technology)

Michael Barlow, Digital Consultant

Version 1.0  |  March 2026

# Objective

This plan is built around one objective:

Key Principle: Users should never need help. It just works under pressure at trackside.

Every product decision, every UX choice and every go-to-market action is evaluated against this standard. If it requires explanation, it is wrong. If it fails under pressure, it fails completely.

## Positioning

|  | Statement |
| --- | --- |
| Do NOT position as | "Timetable builder for karting events." |
| Position as | "Race-day schedule and alert system for drivers and teams." |

The first is a feature description. The second is a utility promise. The product is not about building timetables. It is about making sure nobody misses their race.

## Target Order

- Your own events (proof that it works in real conditions).

- 1–2 championships (controlled rollout with trusted organisers).

- Wider organisers (case studies from early adopters).

- Drivers and parents (Phase 7 monetisation through alerts).

This order is not optional. Skipping to step 4 without steps 1–3 means selling a product without proof, distribution or credibility.

# Product Roadmap and Go-To-Market Plan

Product build and market execution are sequenced together. You cannot build in isolation and launch later. Each phase has a product milestone and a market milestone.

| Phase | Weeks | Product State | Market State | Commercially Viable? |
| --- | --- | --- | --- | --- |
| 0: Internal Proof | 0–2 | Prototype / early Phase 2 | Internal events only | No |
| 1: MVP | 2–6 | Database, admin, public timetable | 1–2 trusted organisers | No |
| 2: Operator Lock-In | 6–10 | Validation, duplicate, audit, DnD | 3–5 championships | Borderline |
| 3: Public Adoption | 10–14 | Mobile-perfect, print, SEO, SSG | Public links replace PDFs | Starting |
| 4: Early Alerts | 14–18 | Push notifications (free) | "Get notified" utility | Early signal |
| 5: Commercial Activation | 18–24 | SMS/WhatsApp, Stripe, preferences | Paid subscriptions | Yes |
| 6: Scale + Lock-In | Month 6+ | Multi-org, templates, white-label | B2B deals | Yes (expanding) |

## Phase 0: Internal Proof (Weeks 0–2)

Status: Already partially done.

Objective

Prove it works in real conditions, not theory. Use the prototype or early Phase 2 build at your own live events. Manual data entry is acceptable at this stage.

Product

- Prototype or early build with manual data.

- Public timetable viewable on mobile.

- No external users yet.

Go-To-Market

Internal use only. Use it at live TKC or your own events. Observe where it breaks, where users hesitate and where signal strength causes problems.

Success Criteria

- No crashes during live event.

- Timetable readable on mobile instantly.

- You trust it enough to rely on it without a paper backup.

## Phase 1: MVP (Weeks 2–6)

This is the first real product.

Build (Phases 1–2 from Technical Spec)

- Database and persistence (Supabase).

- Admin timetable builder.

- Draft → publish workflow.

- Public timetable page.

- Mobile-first rendering.

UX Requirements (Critical)

- Loads instantly on 4G.

- No login required for public users.

- Zero confusion: clear times, clear categories, obvious “today” view.

Go-To-Market

Soft-launch with 1–2 trusted organisers and your own events. No sales. No marketing. Just usage and feedback.

Success Criteria

- Used in a real event without fallback to printed timetable.

- No user asks “how do I use this?”

- No support required during the event.

Status Check: Technically viable: YES. Commercially viable: NO. Feature rich: NO. This is correct.

## Phase 2: Operator Lock-In (Weeks 6–10)

This is where it becomes usable at scale.

Build (Phase 3 from Technical Spec)

- Validation: prevent broken timetables from being published.

- Duplicate events (create next round from last round).

- Audit log.

- Drag-and-drop timetable builder.

- Publish safeguards (confirmation, completeness check).

UX Focus

Admin speed: an organiser must be able to build a full event timetable in minutes, not hours. The system must prevent operator mistakes. A wrong time published to 200 drivers is a catastrophic failure.

Go-To-Market

Expand to 3–5 championships or organisers. Offer free usage in exchange for feedback and real event usage. No pricing yet. The goal is adoption and dependency, not revenue.

Success Criteria

- Organisers prefer TKC over Excel, PDFs and WhatsApp.

- At least one organiser uses it for two consecutive events (retention signal).

Status Check: Technically viable: YES. Commercially viable: BORDERLINE. Feature rich: Still NO. This is still correct.

## Phase 3: Public Adoption Layer (Weeks 10–14)

This is where it starts spreading.

Build (Phase 4 from Technical Spec)

- Mobile optimisation (perfect, not “good enough”).

- Print view.

- SEO and shareable links.

- Fast load via SSG (static generation).

UX Requirements (Non-Negotiable)

- Opens instantly.

- Works one-handed (parent holding a child or equipment).

- No scrolling confusion.

- Clear answer to “what’s next?” within 2 seconds.

Go-To-Market

- Push organisers to share TKC links publicly instead of PDFs.

- QR codes printed and displayed at events.

- “View timetable” becomes the default, not an alternative.

- Remove fallback behaviour: if the timetable is on TKC, stop printing it.

Success Criteria

- Drivers and parents use it naturally without being told to.

- No onboarding or explanation needed.

- It replaces printed sheets and WhatsApp screenshot images.

Result: This is the first real inflection point. You now have real usage, real traffic and real dependency.

## Phase 4: Early Monetisation Trigger (Weeks 14–18)

Introduce alerts. Light version first. Do not overbuild.

Build (Start of Phase 7 — Stripped Down)

- Push notifications only (free infrastructure, no SMS cost).

- Simple alert: “15 minutes before your session.”

- Driver and class selection.

- PWA manifest and service worker for installability.

Warning: Do NOT build SMS, WhatsApp, Stripe, AI extraction or community features yet. Push only.

UX Requirement

One-click to enable alerts. No configuration complexity. No friction. If the user has to think about it, they will not do it.

Go-To-Market

Introduce as a utility, not a sales pitch. “Get notified before your race.” No mention of subscriptions. No upsell yet. Just value.

Success Criteria

- Users enable alerts voluntarily.

- Users rely on alerts during a live event.

- At least 20% of active event viewers enable push notifications.

Status Check: Technically viable: YES. Commercially viable: YES (early signal). Revenue: Not yet.

## Phase 5: Commercial Activation (Weeks 18–24)

Now you monetise.

Build

- SMS and WhatsApp alerts via Twilio.

- Stripe subscription integration.

- Alert preference configuration (timing, channels, per-driver).

- Multiple alert timings (e.g. 30 min + 10 min).

Pricing Strategy

| Tier | Price | Includes |
| --- | --- | --- |
| Free | £0 | Timetable + push alerts. |
| Paid | £2–£5/month or per-event | SMS / WhatsApp + multiple alert timings. |

Keep it simple. Two tiers. Upgrade triggered when the user tries to enable a paid feature.

Go-To-Market

Trigger upgrade at the moment of intent: user taps “SMS alert” → subscription prompt. No hard sell. No paywall on the core product. Monetise behaviour, not features.

Success Criteria

- 5–15% conversion from free to paid.

- Positive unit economics (subscription revenue > messaging cost per user).

- No increase in churn after pricing introduction.

Result: Technically viable: YES. Commercially viable: YES. Feature rich: YES (for the first time).

## Phase 6: Scale and Lock-In (Month 6+)

Platform expansion and B2B revenue.

Build

- Multi-organisation support.

- Event templates.

- Version history.

- White-labelling.

- AI timetable extraction (Phase 7 full build).

- Community timetable sharing.

Go-To-Market

Sell to championships, tracks and event organisers as a B2B product. White-label deals. Per-organisation licensing. This is the high-margin revenue layer.

Success Criteria

- Organisers depend on it. Events cannot run without it.

- At least one white-label or licensing deal signed.

- Platform is the default timetable source for partner championships.

# Key Transition Points

| Phase | Product State | What Changes |
| --- | --- | --- |
| Phase 0 → 1 | Works | Moves from prototype to real persistence and deployment. |
| Phase 1 → 2 | Usable | Organisers can run events through it without workarounds. |
| Phase 2 → 3 | Adopted | Public users see and use it. Replaces PDFs and WhatsApp. |
| Phase 3 → 4 | Relied on | Users depend on alerts. Behavioural lock-in begins. |
| Phase 4 → 5 | Paid | Revenue starts. Subscription model proven. |
| Phase 5 → 6 | Embedded | Organisers cannot operate without it. B2B revenue begins. |

The critical transition is Phase 3 to Phase 4. This is where the product stops being a tool and starts being a utility. Everything before Phase 3 is building trust. Everything after Phase 4 is building a business.

# UX Principles

These are not guidelines. They are non-negotiable constraints. If the product violates any of these, it fails at trackside.

| Rule | Principle | Why |
| --- | --- | --- |
| 1 | No onboarding required. | If someone needs explaining, the UX is wrong. |
| 2 | Instant clarity: user sees where they are, what’s next and what matters to them in under 2 seconds. | Trackside attention span is near zero. |
| 3 | Mobile-first always. 90% of usage is trackside on phones. | Gloves, sun, noise, stress. Desktop is secondary. |
| 4 | Zero failure tolerance. A wrong time is catastrophic. A broken page is immediate abandonment. | Trust is lost instantly and never fully recovered. |
| 5 | Default behaviour wins. No configuration needed. Sensible defaults for everything. | Users will not configure. They will use or leave. |

# Go-To-Market Execution Steps

## Step 1: Lock 3–5 Organisers

Direct outreach to championship organisers you know or have access to. Offer free usage in exchange for real event usage and feedback. No contracts. No commitment beyond “try it at your next event.”

## Step 2: Replace PDFs

Push organisers to publish via TKC instead of emailing PDFs. Frame it as “this is your timetable now” — not “here’s another option.” The PDF must stop being the default.

## Step 3: Force Public Usage

- QR codes displayed at the track (sign-on, canteen, paddock notice board).

- Links in championship emails and social media posts.

- No printed schedules if TKC is available (where organisers agree).

## Step 4: Introduce Alerts Quietly

No sales pitch. No landing page. Just a button on the timetable: “Get notified before your race.” Let the utility sell itself.

## Step 5: Monetise Behaviour, Not Features

Charge when dependency exists. The subscription prompt appears when the user tries to do something that requires paid infrastructure (SMS, WhatsApp, multiple alerts). The free tier must remain genuinely useful. The paid tier must feel like a natural upgrade, not a paywall.

# Final Reality Check

## If You Rush Phase 7 Too Early

| What Happens | Consequence |
| --- | --- |
| Core product is half-built | Organisers do not trust it. No distribution. |
| Alerts on unreliable data | Wrong notifications. Trust destroyed. |
| Payments without users | Engineering cost with no revenue to justify it. |
| Complexity without foundation | Technical debt. Slow iteration. Frustration. |

## If You Execute This Plan

| Milestone | What You Have |
| --- | --- |
| By Week 6 | Working product used in real events. |
| By Week 14 | Public adoption. Drivers and parents using it naturally. |
| By Week 18 | Alert dependency. Users rely on it during events. |
| By Week 24 | Recurring revenue. Positive unit economics. Proven model. |
| By Month 6+ | Embedded in operations. B2B pipeline. Expanding platform. |

Key Principle: This product does not win on features. It wins on dependency, timing and trust. Build those in order.

Prepared by LB42 Ltd (trading as Kion Technology). Michael Barlow, Digital Consultant. March 2026.